## Slide 1
SEPTEMBER 2026 · JAIPUR → RAJASTHAN
TEAM INDUCTION BRIEF
SAHAJ
The Hit-and-Run Compensation Portal — and the production rebuild we're starting together
What it is
A tracked digital pipeline for the ₹2 lakh the law already owes hit-and-run families.
Where it is
Live on the ground in Jaipur for a month; now rebuilding for all of Rajasthan, then other states.
Why you're here
Audit it, harden it for scale, and close the last gaps — while the live pilot keeps running.
Prepared for the incoming engineering & product team · Crashfree India × Rajasthan Transport & Road Safety Dept.
crashfreeindia.org

## Slide 2
BEFORE THE SLIDES
A note to the team
Jaipur · September 2026
Thank you for stepping up for this. It is a critical piece of work — it can decide whether a grieving family actually receives the ₹2 lakh the law already entitles them to, and it can set a national benchmark for how “AI for good” is scaled to fix real beneficiary systems.
Here is the honest picture. The scheme is sound; the paper pipeline is where families fall through. We built SAHAJ to digitise that exact statutory chain, ran it live in Jaipur for a month, and learned a great deal about the ground reality. The current platform got us here fast, but much of it is vibe-coded — fine at pilot volume, not yet ready for a state. That is the job now: look at every part critically, keep the live pilot stable, and rebuild it to production grade.
This deck is your on-ramp: what the project is, how the process works end to end, how the system is built, where we are, and exactly where we need your help. Please come to our call with questions — challenge anything that looks wrong.
Respectfully,
Akhtar Hussain
Mission Lead, Crashfree India · akhtar@crashfreeindia.org

## Slide 3
HOW THIS BRIEF IS ORGANISED
Five sections, from why it matters to where you come in
1
The mission
The problem, what SAHAJ is, and who is behind it.
04 – 06
2
How SAHAJ works
The statutory chain, the ten roles, the end-to-end flow, the family experience.
07 – 11
3
Under the hood
Architecture, the database-as-boundary security model, and the modular design.
12 – 14
4
Where we are
What is live, the honest gaps, and the No.1 risk: adoption.
15 – 17
5
Where you come in
The rebuild mandate, the workstreams, how we'll work, and your first week.
18 – 22

## Slide 4
SECTION 1 OF 5 · THE MISSION
01 · THE MISSION
The money is real and waiting — the pipeline is where it dies
Under the Hit-and-Run Compensation Scheme, 2022, the family of someone killed by an unidentified vehicle is owed ₹2,00,000 (₹50,000 for grievous injury) from a national fund. No lawyer, no fee, no deadline. Yet most families never see it.
68,584
hit-and-run crashes
recorded in 2024
9,813
compensation claims
registered, FY25-26
≈ 1 in 7
crashes that convert
to a claim, nationally
27%
of Rajasthan's H&R cases
ever reach the SDM desk
WHY ELIGIBLE FAMILIES FALL THROUGH
Nobody knows
Families don't know the scheme exists; touts and lawyers capture those who do.
Four offices, on paper
The claim crosses police → SDM → DM/Collector → insurer council; no one sees the whole chain.
Clocks nobody keeps
Statutory limits (1 month enquiry, 15 days sanction) exist on paper, but nothing measures or enforces them.
So cases die between desks
In Jaipur East, 0 of 303 registered hit-and-run cases moved to the compensation desk at all.
Sources: Lok Sabha USQ 6419 (02.04.2026); Rajasthan Police compilation, Apr 2022 – Mar 2024.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
04 / 22

## Slide 5
SECTION 1 OF 5 · THE MISSION
01 · THE MISSION
SAHAJ: a tracked pipeline for money the law already sanctioned
It digitises the exact statutory chain — no rule change needed. The officer starts a case in two minutes; the family submits documents from WhatsApp with no login; every officer sees what is pending on them, and for how long.
Zero burden on the family
No app, no account, no password on first contact. A WhatsApp/SMS link, photos of documents, done.
Hindi-first, cheap-phone-first
Defaults to Hindi, English one click away; works on the cheapest phone the family owns.
The statutory chain, digitised as-is
Mirrors the legal roles and the four forms (I–IV) rather than inventing a parallel process.
Clocks as SLAs
Every case shows who it's pending on and for how long; the clock counts only active days.
Behaves like an installed app
Officers aren't browser users. The officer app installs to the home screen (PWA) — no app store, same backend.
No duplicate data entry, in the end
The FIR facts already sit in police systems; the long-term first mile is a CCTNS/e-DAR feed, not a new screen.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
05 / 22

## Slide 6
SECTION 1 OF 5 · THE MISSION
01 · THE MISSION
Who is behind SAHAJ, and who it's built for
SAHAJ is one build inside Crashfree India's compensation vertical, made at the request of the Rajasthan Transport & Road Safety Department.
Crashfree India (CFI)
A road-safety nonprofit registered as the Vision Zero Trust, co-founded with the Indian Road Safety Council, backed by a 3-year, US$3M commitment from Cars24. MS Dhoni is Goodwill Ambassador.
The government partner
Rajasthan Transport & Road Safety Department — the pilot's owner. CFI holds working seats on district road-safety committees and MoUs with police.
The compensation vertical
CFI maps where compensation stalls, builds tools families can use, and sits inside district machinery to help files move. SAHAJ is the software spine of that work.
A quick note on names
SAHAJ
the portal / product (this project)
crash_claim_cfi
the repository / package name
Sahay / Aasha
earlier names for the WhatsApp bot & AI helper in older mockups
HRCCS
“Hit-and-Run Compensation” in older CFI docs
Crashfree India · SAHAJ — Team Induction Brief · Confidential
06 / 22

## Slide 7
SECTION 2 OF 5 · HOW SAHAJ WORKS
02 · HOW SAHAJ WORKS
The statutory chain, and the four forms it runs on
Knowing these before the flow makes everything after it obvious. A claim crosses four statutory desks (a few districts add two or three more), each with its own form and its own clock.
Form I
Application
Family fills & uploads a photo
Form II
Enquiry report
CEO (SDM) — generated, e-signed
Form III
Sanction order
CSC (DM) — amount locked to Form II
Form IV
Undertaking
Family — no other claim for this accident
THE FOUR DESKS, AND WHO SITS AT EACH
Police station
Investigating Officer (IO)
→
Sub-division
CEO — Tahsildar / SDO
→
District
CSC — DM / Collector
→
Insurer council
GI Council (GIC) + settlement
Statutory clock end-to-end ≈ 60 days: 1 month enquiry (CEO) + 15 days sanction (CSC) + 15 days payment (GIC).
Crashfree India · SAHAJ — Team Induction Brief · Confidential
07 / 22

## Slide 8
SECTION 2 OF 5 · HOW SAHAJ WORKS
02 · HOW SAHAJ WORKS
Ten roles cover the whole chain — each sees only its jurisdiction
Everyone below the state level is provisioned from within the portal by the level above them. Access is scoped in the database itself, not just the menu.
Police IO / SHO
Registers cases from the FIR, uploads it, shares the family's link, submits complete files.
Claimant / family
Uploads documents via WhatsApp or a zero-login page; no password, ever.
CEO — SDM / Tahsildar
Verifies each document, files Form II with an OTP e-sign. Clock: 1 month.
CSC — DM / Collector
Sanctions Form III, can revert or hold, handles GIC queries. Clock: 15 days.
Settlement / GIC desk
Works the sanctioned queue, records the payment UTR, marks the case PAID.
Program Coordinator
CFI-embedded operator who digitises the legacy paper backlog. Can never sign.
District admin
District dashboard, tehsil drill-down, staff & jurisdiction management, reports.
State admin
State overview, district league table, all reports, broadcasts, analytics.
Viewer
Read-only oversight (e.g. DLSA, auditor) for an assigned jurisdiction — no writes.
Super admin (CFI)
Creates states/districts, global audit, AI usage console, system health.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
08 / 22

## Slide 9
SECTION 2 OF 5 · HOW SAHAJ WORKS
02 · HOW SAHAJ WORKS
From FIR to ₹2 lakh in the bank: one tracked pipeline
Six stages, each with a statutory clock. Blue = an officer acts; green = the family; the arrows between are automated (SMS/WhatsApp, nudges, an AI voice call, bilingual status).
Police IO
Registers the case
from the FIR (2 min)
instant
→
Family
Uploads 7 docs on
WhatsApp — no login
no login
→
CEO / SDM
Verifies docs +
signs Form II
30 days
→
CSC / DM
Sanctions +
signs Form III
15 days
→
GIC / Settlement
Pays the UTR into
the bank account
15 days
→
PAID
Terminal state,
full audit trail
≈ 60 d
Before stage 1
The FIR & e-DAR entry happen as today; SAHAJ doesn't replace them. If the vehicle is later traced, the case leaves the scheme.
Every state change is logged
Actor, role, before/after and time — append-only. Holds pause the clock; PAID is immutable and needs a UTR.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
09 / 22

## Slide 10
SECTION 2 OF 5 · HOW SAHAJ WORKS
02 · HOW SAHAJ WORKS
The family side — the part that moves the number
Everything here assumes a bereaved, feature-phone-adjacent user reached on WhatsApp. If the automation fails, it degrades to manual — the family is never stuck.
Magic link, zero login
The SMS/WhatsApp link opens a government-styled page listing the documents needed, in plain Hindi. Photos upload from the camera.
WhatsApp bot
The family just sends photos. An AI vision check files each one — or, if it's a valid but wrong document, files it under the right slot; after 3 tries it files anyway for manual review.
Scam-fear handling
The bot names the scheme and the department first; free-text questions get scheme-scoped answers, including “is this a fraud?” reassurance.
Nudges, then an AI voice call
If documents don't arrive, capped WhatsApp/SMS nudges follow; after a wait, an AI voice call in natural Hindi explains the scheme and what to send.
Status without a password
An OTP on the registered phone opens a read-only claim dashboard any time. Rejections and demands arrive as bilingual WhatsApp/SMS with the reason.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
10 / 22

## Slide 11
SECTION 2 OF 5 · HOW SAHAJ WORKS
02 · HOW SAHAJ WORKS
One backend, a workspace shaped for each desk
Same accounts, same data as the web — the officer app just installs like an app. Here's what each surface does.
Police IO (installable)
Registration form, inline grid & bulk Excel import; a “pending from you” column; one-tap family link; vehicle-traced reporting.
CEO / CSC desks
Split-screen document viewer with verify / flag / send-back (bilingual reasons); Form II / III prepared from case data and OTP e-signed.
Settlement desk
Queue of sanctioned cases; record the bank UTR and mark PAID — the one action that closes a case. (Least-built surface today.)
Coordinator backlog
A wizard to register legacy paper cases and move them through the real state machine, attaching scans of the wet-signed forms.
District & state admin
Funnel dashboard, an Action Center ordered by SLA urgency, stuck-case & breach views, downloadable reports, staff management.
Super admin (CFI)
Jurisdiction CRUD across states, global audit, an AI usage & performance console. Demo data never counts in real statistics.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
11 / 22

## Slide 12
SECTION 3 OF 5 · UNDER THE HOOD
03 · UNDER THE HOOD
One Next.js app over Postgres — the database is the API's backstop
There is no separate API tier: Server Actions are the API, and every one re-checks authorisation before the database's own row-level rules apply.
Clients
• Officer app — installable PWA
• Family — WhatsApp / SMS / voice
• Hindi default, English switch
SAHAJ app
• Next.js 16 · React 19 · AntD Pro
• Server Actions = the API
• Scheduled crons (nudges, calls, report)
Supabase / Postgres
• Row-level security on every table
• Auth · Storage · Realtime · Edge fns
• Region: Mumbai (data in India)
EXTERNAL SERVICES (SWAPPABLE, INDIA-RESIDENT WHERE IT MATTERS)
MSG91
WhatsApp + SMS + OTP (DLT)
Vision AI
document checks (optional)
Voice AI
Hindi follow-up calls
pdf-lib
Devanagari statutory forms
Stack today: Next.js 16 (App Router, Turbopack) · Supabase Postgres 16 · MSG91 · Vercel (Mumbai) · ~64 migrations · 607 automated tests.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
12 / 22

## Slide 13
SECTION 3 OF 5 · UNDER THE HOOD
03 · UNDER THE HOOD
The one idea to hold on to: the database is the boundary
Screens and APIs can have bugs; these rules hold even then, because they live in Postgres itself. This is the non-negotiable that must survive the rebuild.
Row-level security on every table
Each query is scoped to the officer's jurisdiction in the DB. The UI's role-filtered menus are cosmetic; the server re-checks everything.
Roles ride in verified tokens
Role + jurisdiction are embedded in the signed login token; anything unreadable fails closed to the least-privileged role. No role is claimable from the client.
A state-machine trigger binds everyone
Incl. admins and the service key: no case created mid-flow, amount capped to the statutory tier, Form II before Form III, PAID needs a UTR, terminal states immutable. No back door.
Documents in deny-all storage
The only way to a file is a short-lived signed URL issued after the server checks authorisation. The service key never reaches a browser.
Full, append-only audit log
Every state change records actor, role, before/after and time. Magic links are hashed & expiring; OTPs verified in constant time.
Survives the rebuild as-is: this model, jurisdiction + role claims, the append-only ledger, and OTP-signed statutory forms. First-day task: rotate every secret — the build-time keys must not be the running keys.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
13 / 22

## Slide 14
SECTION 3 OF 5 · UNDER THE HOOD
03 · UNDER THE HOOD
Modular & multi-tenant — a new district is a workbook, not a deploy
Built to serve any Indian state. One security kernel; feature modules around it; each deployment is just another set of jurisdictions.
ONE JURISDICTION SPINE
State
↓
District
↓
Subdivision (Tehsil)
↓
Thana
One RLS rule: case_in_my_jurisdiction()
ONE KERNEL · MANY MODULES
Security kernel — the database boundary
RLS
State machine
Audit ledger
JWT claims
Registration
Claimant vault
CEO / Form II
CSC / Form III
Admin & analytics
Coordinator
Settlement / UTR
Realtime notify
AI doc-check
Reports
Live
Partial
Greenfield
Nothing is tied to our GitHub or Supabase. The whole backend ports (migrations + edge function + env vars); new states onboard by a super-admin workbook. CFI has offered migration to government cloud (RISL/NIC) in 4–6 weeks — data already in India.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
14 / 22

## Slide 15
SECTION 4 OF 5 · WHERE WE ARE
04 · WHERE WE ARE
Live in Jaipur for a month — a proven flow on a fast MVP
The whole chain works end to end in production. Two lanes run in parallel: the portal-native pilot, and the old paper flow that a CFI operator shadow-enters so nothing is lost.
Aug 31
go-live, real accounts,
comms gated
6
pilot thanas across
2 tehsils (Jaipur)
607
automated tests
(RLS + lifecycle)
~64
numbered DB
migrations
Lane A — portal-native
• 6 pilot thanas with live IO/SHO accounts
• Family uploads, CEO/CSC signing, GIC recording
• Backlog digitised via the coordinator console
• Reports, broadcasts, grievances, full audit
Lane B — legacy paper flow
• The DM-office paper process, unchanged
• A CFI operator shadow-enters every 2026 case
• Keeps a live register while adoption grows
• The safety net: the pilot never loses a case
Crashfree India · SAHAJ — Team Induction Brief · Confidential
15 / 22

## Slide 16
SECTION 4 OF 5 · WHERE WE ARE
04 · WHERE WE ARE
The honest gaps — what we finish and harden together
None of these block the statutory flow today, but every one is real. Stated plainly so nobody is surprised in week one.
Settlement / disbursement console
Only the PAID-needs-UTR rule is enforced; the desk workspace around it is minimal. The clearest greenfield piece.
Greenfield
AI document-check loop
Specified end-to-end and scaffolded, but nothing writes the results in production yet — today it degrades to all-manual review.
Greenfield
Realtime notification bell
The UI shell exists; no realtime transport is wired to it yet.
Partial
Browser end-to-end tests
600+ tests cover the DB & business logic, but there is no browser E2E harness on the rendered UI.
Greenfield
Secrets not yet rotated
The build-time keys are still the running keys. Rotating all of them is a first-day, before-scale task.
Day 1
Crashfree India · SAHAJ — Team Induction Brief · Confidential
16 / 22

## Slide 17
SECTION 4 OF 5 · WHERE WE ARE
04 · WHERE WE ARE
The No.1 risk isn't the code — it's whether anyone uses it
The hardest problem is the first mile: getting a real case into the system at all. This shapes every product decision.
The cautionary precedent
25
monthly requests to Jaipur's earlier “Madad Setu” portal, against ~350 expected. Adoption, not launch, is the goal.
Our own pilot, ten days in
0
live cases entered organically by an IO after training. Officers are 40–50, trained on e-DAR; a new portal reads as too much.
WHAT THIS MEANS FOR THE BUILD
The first mile belongs in e-DAR / CCTNS
Cases should auto-create from the FIR record police already file — not a third data-entry screen. (A separate NIC / MoRTH / state-police lobbying track; SCRB has agreed in principle.)
Anything an officer touches installs like an app
Home-screen icon, no browser chrome, minimal police-facing scope — because every thana asked “is this a mobile app?”
Crashfree India · SAHAJ — Team Induction Brief · Confidential
17 / 22

## Slide 18
SECTION 5 OF 5 · WHERE YOU COME IN
05 · WHERE YOU COME IN
The mandate: a production-grade rebuild
The pilot proved the flow. Now an engineering squad hardens it for state and national volume — new districts by configuration, not code; multi-state ready.
1 · Review & audit
Full functionality review and an external security + scalability pass on the current codebase. Rotate all secrets on day one.
2 · Build for scale
The production system: 33 districts and 900+ police stations in Rajasthan, new districts onboarded by config, multi-state ready.
3 · Close the gaps
Finish the known-incomplete pieces — settlement / disbursement console, AI document-check loop, realtime notifications.
PRINCIPLES WE BUILD BY
Portable to government infra
Prefer open, standard components; no lock-in that makes migration hard later.
Modular by design
Each module works on its own; a super admin connects & configures per deployment.
Security lives in the database
Row-level security, jurisdiction scoping, full audit — no admin back door.
Hindi-first, cheap-phone-first
Full Hindi/English parity; family side works on the cheapest phone; officer side is a PWA.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
18 / 22

## Slide 19
SECTION 5 OF 5 · WHERE YOU COME IN
05 · WHERE YOU COME IN
What to keep, and where we need your hands
Treat the framework and UI kit as choices, not commitments — cost any migration honestly. But the model below is load-bearing and legal; keep it.
KEEP — survives the rebuild
Database-as-boundary
RLS on every table, authored once — not duplicated in query code.
Jurisdiction + role claims
Verified JWT claims, two-check delegated provisioning.
Append-only audit ledger
Every transition, immutable — a legal requirement.
OTP-signed statutory forms
Form II / III signing tied to the officer's phone.
OPEN — where you come in
Security audit + secrets rotation
Day-one external pen-test; rotate every key.
Scale & load
Find where one app + Postgres/RLS bends at state volume.
Settlement / disbursement console
The clearest greenfield build.
AI document-check loop
Activate the scaffolded vision pipeline.
Realtime notifications
Wire transport to the notification shell.
Multi-state onboarding-by-config
Harden the workbook / provisioning path.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
19 / 22

## Slide 20
SECTION 5 OF 5 · WHERE YOU COME IN
05 · WHERE YOU COME IN
How we'll work together — the live pilot never breaks
Build the new system on a separate project and database; cut over only when it's green. The Jaipur pilot keeps running on the current build for the next couple of months.
Build on a separate project / DB
A throwaway Supabase + separate Vercel project — never the production database. Public demo + real PII is unacceptable.
A /demo role-switcher for reviews
Signs in as each role via a server-side known password so RLS still fully applies — no auth bypass — with all real sends hard-disabled.
Clean module split, continuous integration
Each module ships and verifies on its own. No big-bang merge at the end — the timeline is two weeks and tight.
The pilot stays stable
The current build keeps serving 6 thanas + families on WhatsApp while we rebuild. Cut over only when the new system is proven green.
Two weeks is aggressive. The way we hit it is a clean split and CI from day one — not a heroic merge at the end. Flag scope risk early and often.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
20 / 22

## Slide 21
SECTION 5 OF 5 · WHERE YOU COME IN
05 · WHERE YOU COME IN
Your first week — come back with a plan, not a rewrite
A concrete on-ramp. The goal by the end of week one is a shared understanding and a proposed approach we align on.
1
Get oriented
Walk the live demo; read the repo's README, then the security audit and the squad PRD.
2
Run it locally
Stand it up and walk one case end to end — register, upload, verify, sanction, pay.
3
Audit it
A full external security + scalability pass: pen-test, load assessment, multi-tenant review.
4
Rotate the secrets
Day-one hygiene: no build-time key stays a running key.
5
Propose the plan
Come back with a rebuild approach and a module split — challenge anything that looks wrong.
Two asks before our call: skim the portal, PRD and this brief and bring questions; and fill the availability form so we know where each of you will plug in.
Crashfree India · SAHAJ — Team Induction Brief · Confidential
21 / 22

## Slide 22
TEAM INDUCTION BRIEF
A family's ₹2 lakh, and a national benchmark for AI that actually reaches people.
The scheme already owes the money. SAHAJ is how it reaches the family — reliably, at scale, with the trail to prove it. Thank you for building it with us.
Let's connect at 3:30 PM. Bring questions.
Akhtar Hussain · Mission Lead, Crashfree India · akhtar@crashfreeindia.org · crashfreeindia.org